Report on Real-Time Java Development

ETRI & RT-Java Team at PENN

12/20/2001

- Researchers from ETRI and Penn had meetings(12/09/01 – 12/19/01):

  - Reviewed work done by both parties

  - Examined effective ways for integration

  - Exchanged ideas on the features to add and/or update

  - Planned new goals and set the timeline

- RT-Java team at PENN

  - Goal

Extend existing KVM to support real-time Java based on RTSJ

  - Work accomplished

    - Understanding of KVM

    - Design of a 2-level scheduler for KVM

    - Skeletal implementation of real-time priority-based scheduler

    - Part of API’s for RT-threading and memory management

    - Incremental GC based on Baker’s three-coloring algorithm

    - Immortal (Physical) memory management

    - High-resolution clocks and timers

    - Research on OS/platforms to port KVM-RT

  - Under construction

    - Complete API’s supporting RTSJ

    - Concretization of the OS/VM threading models to support

    - Thread scheduling policies

    - Various schedulers

    - Scoped memory and other memory models

    - Asynchronous event handling

    - Explore various RTOS’s for porting

    - Examples for validation of on-going RTSJ implementation

- JVM team at ETRI

  - Goal

Construct in-house JVM with better performance and real-time extension

  - Work accomplished

    - Understanding of Kaffe

    - Java API’s

    - 2 versions of class loaders

    - Interpreter

  - Plans

    - Integration of current implementation with thread mechanism and GC

- Proposed requirements to RTOS team at ETRI

  - As part of joint effort between the two groups, we have discussed eligibility of threading models supported by various OS’s

  - Both teams preferred “Java to OS-thread mapping” to “Green thread model” to relieve complex(and tricky) scheduling burden from Java side

  - We identified the features that would expedite the implementation of RT-Java:

    - Finer granularity of timer/clock related system calls

      - micro seconds or finer would work nicely

      - alarm/sleep and other system calls based on finer time

    - Schedulability of threads based on time quantum

      - VM sets thread release/deadline using the time quantum

      - OS takes over the scheduling duties of threads

    - Negotiable process time allocation per thread and thread-group

      - In RT-JVM, threads belong to user-assigned scheduler group

      - Timing guarantee becomes realistic if  OS can assign specified portion of CPU time or absolute processing time to a thread and/or threading group

    - Application-level scheduler plug-in

      - OS provides a mechanism where an application can plug in its own scheduling policy for scheduling its own threads

      - OS may provide a mechanism where the application can install a callback function through which the IS can identify which thread to run in the next time slot

- Other discussions

  - The ETRI team switching from Kaffe to KVM for the reference implementation

  - Finer grain monitor lock management

  - Future integration of work done by both teams

- Deliverables

  - RT-Java team at PENN will open a web site where all the documents, slides, and source code are accessible

  - The Penn group will do some research on the newly released reference implementation of RT-Java from TimeSys and share it with ETRI

  - The Java team at ETRI will provide detail documentation on internal data structures and explanations on the JVM being developed at ETRI